# Project Planning Logic

Project: Script-Controlled ACL – Restrict Record Access Based on Field Value

Team Members: Santhoshi, Pavithra,Narkees Fathima,Atchaya,Vennila

Team Id : SWTID-2026-7986

Date:28.09.2026

# 1. Planning Approach

This plan follows the supplied Planning Logic template: the project is divided into Epics, each Epic is broken into User Stories, Story Points use the Fibonacci-style values 1, 2, 3 and 5, and the stories are delivered through fixed Sprints.

# 2. Scrum Terms

| Term | Meaning |
| --- | --- |
| Sprint | A fixed period in which a team works to complete a set of tasks. |
| Epic | A large task or project that is broken into smaller stories. |
| Story | A small task that is part of an Epic. |
| Story Point | A number representing the effort required to complete a story. |

# 3. Project Planning Logic

| Sprint | Epic | Logic |
| --- | --- | --- |
| Sprint 1 | Epic 1 – User & Role Setup | Create the EEE test user, create bb1–bb4 roles and assign them. |
| Sprint 1 | Epic 2 – Institution Details Table & Data | Create the custom table, required fields and ECE/EEE/CSE test records. |
| Sprint 2 | Epic 3 – READ ACL | Configure the record READ ACL using bb1, the EEE condition and script, then verify access. |
| Sprint 2 | Epic 4 – CREATE & WRITE ACL | Configure CREATE and WRITE ACLs and verify cumulative permissions. |
| Sprint 3 | Epic 5 – DELETE ACL & Final Verification | Configure DELETE ACL and verify the complete permission sequence and final outcome. |

# 4. Story Point Scale

1 – Very Easy task

2 – Normal task

3 – Moderate task

5 – Difficult task

# 5. Sprint Breakdown

| Sprint | Stories | Total Story Points |
| --- | --- | --- |
| Sprint 1 | USN-1 Create EEE test user – 2 USN-2 Create bb1–bb4 roles and assign roles – 3 USN-3 Create Institution Details table – 3 USN-4 Add required fields – 3 USN-5 Create branch-based test records – 2 | 13 |
| Sprint 2 | USN-6 Configure READ ACL – 5 USN-7 Verify READ access – 3 USN-8 Configure CREATE ACL – 2 USN-9 Configure WRITE ACL – 3 | 13 |
| Sprint 3 | USN-10 Configure DELETE ACL – 3 USN-11 End-to-end verification and final outcome – 5 | 8 |

# 6. Velocity Calculation

Total Story Points = 13 + 13 + 8 = 34

Number of Sprints = 3

Average Velocity = 34 / 3 = 11.33 Story Points per Sprint

# 7. Verification / Definition of Done

EEE test user and bb1–bb4 roles are created and assigned.

Institution Details table contains the required fields and branch choices ECE, EEE and CSE.

READ ACL restricts EEE records to the intended role while administrators retain full access.

CREATE ACL requires bb2.

WRITE ACL requires bb3.

DELETE ACL requires bb4.

Impersonation verifies the cumulative permissions.

The completed project demonstrates record-level protection from unauthorized viewing, modification, creation and deletion.